Project Proposal: The Next Ravi Varma

## Project Overview & Context

In 2016, "The Next Rembrandt" project demonstrated that machine learning could analyze a painter's historical corpus to generate a completely new artwork mimicking the master's brushstrokes, composition, and subject matter. This project adapts that core concept to the Indian subcontinent by focusing on Raja Ravi Varma (1848–1906), arguably India’s most influential modern painter. Ravi Varma revolutionized Indian art by fusing European Academic Realism (dramatic oil-on-canvas techniques, Western anatomical proportions, and chiaroscuro lighting) with indigenous Indian iconography, classical attire, and epic mythological narratives.

Unlike the original Rembrandt project—which relied on rigid structural averages—this project will use modern Text-to-Image Diffusion Architectures and Parameter-Efficient Fine-Tuning (PEFT). The goal is to build an AI engine that accepts a detailed text description of a scene from ancient Indian epics (such as the Mahabharata or the Ramayana) and synthesizes a completely novel, high-fidelity digital painting that embodies the exact stylistic, compositional, and texturing of Raja Ravi Varma.

By executing this text-driven generative art project, student groups will demonstrate the capability to:

- Implement parameter-efficient fine-tuning (PEFT/LoRA) on Latent Diffusion Models to inject specific aesthetic style tokens without catastrophic forgetting.

- Engineer dense text-prompt tokenizers and CLIP-based text embedding spaces to translate complex narrative descriptions into consistent visual layouts.

- Deploy structural conditioning tools (ControlNet) to enforce specific human anatomical postures, gaze directions, and structural drapery arrangements.

- Develop multimodal alignment evaluations to mathematically score how well a generated image matches both the input text prompt and the target artist's stylistic features.

- Optimize generative pipelines for limited hardware, applying model quantization and memory management routines to run deep diffusion loops on consumer-grade cloud instances.

## Technical Architecture & Weekly Milestones

## Milestone 1: Corpus Curation & Multimodal Captioning

- Technical Task: Students assemble a clean digital archive of Raja Ravi Varma's paintings. Because diffusion models require text-image alignment, students build a multimodal dataset. They use an open-weight Vision-Language Model (VLM like BLIP-2 or LLaVA) to automatically generate dense, descriptive text tags for every painting, following a rigid template.

- Deliverable: A highly curated, paired dataset of Varma images and corresponding rich textual metadata matrices.

## Milestone 2: Style-Injected Diffusion Fine-Tuning

- Technical Task: Students load a foundational open-weights Text-to-Image Latent Diffusion model (such as Stable Diffusion v1.5 or SDXL) inside a code environment. Using their captioned corpus from Milestone 1, they train a Low-Rank Adaptation (LoRA) tracking block. The model learns to link a unique trigger token with Varma's specific oil textures, color palettes, and soft skin rendering techniques.

- Deliverable: A trained LoRA weight file that alters a foundational diffusion model's latent space to generate Varma-esque aesthetics when triggered by the specific text token.

## Milestone 3: Text Parsing & Semantic Scene Generatio

- Technical Task: Students build the front-end textual ingestion engine. When a user inputs an epic scene description (e.g., "Yudhishthira weeping over the fallen body of Karna on the battlefield of Kurukshetra, dramatic shadows, oil canvas"), the script parses the text. It uses an LLM to automatically expand the prompt, injecting the necessary style trigger tokens and descriptive visual clues (e.g., standard 19th-century Indian armor, specific traditional attire folds) to maximize cross-attention alignment inside the diffusion model's text encoder.

- Deliverable: An automated prompt expansion script coupled with the fine-tuned diffusion model that generates an image based purely on incoming historical text strings.

## Milestone 4: Structural ControlNet Guardrailing & Evaluation

- Technical Task: Pure text prompts often cause diffusion models to output distorted anatomy or chaotic backgrounds. Students integrate a ControlNet pipeline (using OpenPose or Canny Edge detection). This allows the system to read a structural blueprint layout (e.g., a simple stick-figure sketch or a reference photo of an actor's pose) alongside the text description. This guarantees that the generated characters maintain the balanced, dignified, static poses typical of Ravi Varma's theatrical framing.

- Deliverable: An end-to-end web panel (built with Gradio or Streamlit) where a user enters a textual narrative prompt, uploads a simple composition pose reference, and receives a high-resolution, style-accurate "Next Ravi Varma" composition.

## Deliverables

## Software Deliverables

- The Generation Web Dashboard: A runnable script deploying a simple web interface that pairs the text input processing block, pose control layer, and custom style weights.

- LoRA Checkpoint Hub: Serialized lightweight model weights tracking loss over the training epochs.